## Slide 1
Canada Broker Connectivity
Onboarding Presentation
1st August 2018

## Slide 2: Agenda
Project Overview
  Business Problem
  Project Objectives & Benefits
  Project Scope Overview
  High Level Architecture Overview
  Key Deliverables
  Project Approach
  Team Structure
Current Relayware Solution
Project Scope & Sprint Plan
Scope for 1 Month UX Engagement
Working Practices/Process
Business Availability
Next Steps

## Slide 3: Business Problem
Most leading insurance carriers have a Broker portal to conduct Policy Changes. Pembridge does not have a Broker portal.
Pembridge wishes to create a user-friendly portal for their Brokers.
Connect with Brokers how they want to connect.

## Slide 4: Business Problem - Current State is Complex
4

## Slide 5: Project Objectives & Benefits
Objective | Benefit
Make it easier for Brokers to do business with Pembridge | Support Pembridge growth
Reduce number of transactions Pembridge enters on behalf of brokers | Drive efficiencies for the Business and support Pembridge profitability
Industry Catch Up | Maintain brand standing in the industry
Create reusable services as part of a longer term connectivity vision | Offer flexibility for future integration with PLUS

## Slide 6: Project Approach - Phases
The project will be delivered in three main phases:
Phase 0 Ramp Up Phase to determine project scope and delivery approach, secure resources and provision development infrastructure
Phase 1 Development of required portal functionality to reach a Minimal Marketable Product (MMP)
Phase 2 Additional portal functionality required by the business

## Slide 7: Project Scope Overview
Line of Business | Functionality
Automobile Private Passenger | Change Customer Information, e.g. Name, Address, contact details, etc. Add, Change, Delete: - Coverage information - Operator information - Vehicle information - Discounts
Property Comprehensive HO Broad HO Standard HO Comprehensive Condo Named Peril Condo Comprehensive Tenant Named Perils Tenant | Change Customer Information, e.g. Name, Address, contact details, etc. Change Coverages and Location Add, Change, Delete - Mortgagee / Interested Party - Coverages - Additional Coverages - Personal Article floaters - Discounts
Phase 1 is to deliver the following functionality by brokers on our primary lines of business for both Pembridge and PAFCO in all Provinces except Quebec

## Slide 8: Project Scope Cont.
Line of Business | Functionality
Automobile ATV Snowmobile Utility Trailer Motorhome Camper Trailer Motorcycle | Change Customer Information, e.g. Name, Address, contact details, etc. Add, Change, Delete: - Coverage information - Operator information - Vehicle information - Discounts
Property Mobile HO Residential Fire Secondary HO Boat Seasonal HO | Change Customer Information, e.g. Name, Address, contact details, etc. Change Coverages and Location Add, Change, Delete - Mortgagee / Interested Party - Coverages - Additional Coverages - Personal Article floaters - Discounts
Phase 2 is to deliver the following functionality by brokers on our primary lines of business for both Pembridge and PAFCO in all Provinces except Quebec

## Slide 9: High Level Architectural Overview

## Slide 10: Project Deliverables
The project has four main deliverables:
Broker Portal Delivered through a CMS
Set of Services Allows the portal to interact with PLUS
policy system
PLUS Updates To enable interaction with the Services
Security Components

## Slide 11: Project Approach - Methodology
Development Methodology – Agile Scrum
Why Agile?
Business see demos of working code at the end of each sprint
  Development team obtains regular feedback from the business
  No surprises for the business at the end of the project
Functionality planned for the product can be changed quickly to reflect evolving business priorities
The Agile team has regular opportunities to reflect on its effectiveness and make improvements
Integration testing is carried during each sprint and is not left until after unit development has completed

## Slide 12
Project Approach - Scrum Cycle
Daily Scrum
Sprint
(Time-boxed 1-4 Weeks)
Backlog Refinement
Potentially Shippable Increment
Sprint Backlog
Product Backlog
Product Vision
Sprint Planning
Sprint Review
Sprint Retrospective
Done
Ready

## Slide 13
Agile Coach
Development Team
Project Approach - Agile Roles

## Slide 14: Team Structure

## Slide 15: Roles & Responsibilities
 | Project Role | Team Member
Own | Business Sponsor | Bob Tisdale - President, Pembridge / Pafco
 | IT Sponsor | Janine Leahey - VP and CIO, IT
 | Business Owner | Neal Muschet - Director, Strategic Initiatives
 | IT Owner | Luke Mellors - Director, Application Service
Define | Business Owner | Neal Muschett - Director, Strategic Initiatives
 | Business Lead | Julia Rodgers
 | Product Owner | Lisa Ross
 | Business Analyst | Darren McMenamin Atul Sharma Yvonne Tsuchiya

## Slide 16: Roles & Responsibilities
Define | SMEs | Scott Campbell Jean Gauvreau Jennifer Power Michele Boule Shuna Wilson - Business Broker Processes Peter Thoma - Business Broker Connectivity Internal Operations Tina Head - Owner of Pembridge.com and Relayware relationship Sarah Manley - Pembridge.com Co-Ordinator

## Slide 17: Roles & Responsibilities Cont.
Deliver | Delivery Manager | Carolyn Johnston
 | Business Project Manager | Annette Winters
 | Scrum Master - Management | Murali Gnanasekeram
 | Scrum Master - Technical | Conor McCormick
 | Application Architect | Dennis Manchak
 | UX Designer | TBC
 | Allstate Developers | Paul McCorry Michael Finlay Elaine O’Donnell Martin Van Dyk Bojana Perisic Mohdazharuddin Ansari Dave McAdam Sachin Pol
 | CGI Developers | TBC
 | SQA | Susan Wake Barry Gracey Neil Carey TBC – ANI Recruit
 | Application Support Infrastructure Support | Peter Chow Vinny Singh
Support | ACG Vendor Relationship Manager | Stu Boasman
 | CGI Account Manager | Kevin Caroll

## Slide 18: Scope & Sprint Review
Project Scope Review
Sprint Plan Review

## Slide 19: Onboarding Plans
Personalized onboarding plan review

## Slide 20: Wrap Up
“If everyone is moving forward together, then success takes care of itself” Henry Ford

## Slide 21: Questions?

## Slide 22
Appendix
Appendix – Not Planning on using anything past this point!

## Slide 23: Current Pembridge.com
Pembridge.com is built using Relayware CMS
https://www.pembridge.com/

## Slide 24: UX Scope – Initial 1 Month

## Slide 25: UX Scope – Initial 1 Month Cont.
Working Practices/Processes
Business Availability
Next Steps

## Slide 26: Project Scope – Out Of Scope
Line of Business | Functionality Not Offered in Phase 1 or Phase 2
For all Automobile & Property | No functionality offered to Quebec Brokers Cancellations Reinstatements Claims French Broker Portal English and French Underwriter Portal

## Slide 27: Achievements To Date
CGI POC – successfully complete
Team Structure Defined - resource hiring in progress
Architecture - Solution Design draft complete
Scope - Identification of feature set for Phase 1
Charter authoring in progress
Security compliance alignment in progress
Standing up toolsets – Jira, Replicon
‘Sprint 0’ underway
Agile training planned

## Slide 28: Next Steps
Review & Sign Off Charter
Review & Sign Off Solution Architecture Design
Finalize prioritized feature set and MMP (Phase 1)
API Structure
Portal Screen Structure
Estimate
Train team members on agile
Define Scrum SDLC
Features roadmap
Build product backlog

## Slide 29: Business Problem - Equally Complicated for Brokers

## Slide 30: Business Problem - Even the BMS’ are at Different Stages